Meeting 10

Date: 12/05/2016

Facilitator: Allex

Participants: Tuyen, Emil, Jonathan, Tove, Allex

Objectives (5 min).

* *Design.*

...

Reports (15 min).

* Allex has implemented teacher functionality to create, school, course, subject, lesson and quiz. Also added the vaility to save and remove courses to/from ”my courses”.
* Tove has worked on the design, changing colors.
* Jonathan has added functionality to push new lessons to the database, updated the design for statistics and quiz result. Refactored the code in CreateLessonActivity.
* Emil had worked on the search functionality
* Tuyen hardcore debugging.

...

Discussion Items (35 min).

* Objects in lists with no information in it should not be displayed.
* Functionality for users who is not logged on should be disabled and encourage the user to log in / create an account.
* Prevent activites from crashing when there is no active user.
* More information in lists (SchoolList, SubjectList, CourseList)
* Theacher account with more functionality, like creating lessons, removing lessons.

...

Outcomes and Assignments (5 min).

* *Outcomes from* ***Discussion Items****. Write down* ***what*** *we’ve decided and* ***why*** *it was decided! Synchronize with other documentation. (add any new terms to the internal dictionary)*
* *Use all the previously discussed material from* ***Objectives****,* ***Reports*** *and* ***Discussion Items*** *to reassign each member of the group new issues to solve.*

…

Wrap up!

* Next meeting Monday 16/5

...